# Project Execution Plan: Automated Facebook Group Discovery Tool

Project Goal: To build a robust, maintainable, Selenium-based Python tool to discover and extract public data from Facebook sports ticket groups, generating two main CSV outputs: Raw Data and a formatted Outreach List.

## I. Technology Stack

| Category | Technology | Rationale |
| --- | --- | --- |
| Language | Python 3.10+ | Standard for scripting, strong library support for web automation. |
| Automation | Selenium WebDriver | Explicitly requested for browser control. |
| Browser Driver | webdriver-manager | Automates the process of finding and installing the correct ChromeDriver or GeckoDriver, improving maintainability. |
| Data Processing | Pandas / Standard csv | Used for efficiently reading input lists (like your uploaded team files) and structuring the final output CSV files. |
| Configuration | configparser or YAML | To securely store environment variables, Facebook login credentials (if needed for access), and configuration settings like rate limits. |
| Logging | Python logging module | For tracking successful scrapes, errors, and rate limit triggers, which is crucial for monitoring an automated tool. |

## II. Project Phases & Timeline

The project is structured into three one-week sprints, totaling 3 weeks for completion, assuming Facebook's UI remains stable during the build.

### Phase 1: Core Functionality & Initial Output (Estimated 5 Working Days)

| Task | Description | Deliverable |
| --- | --- | --- |
| 1. Environment Setup | Initialize Python virtual environment, install dependencies (selenium, pandas), and set up configuration file. | Config file structure (config.ini), working requirements.txt. |
| 2. Login & Session Management | Develop the robust Selenium login script to establish a persistent, non-detected session. Crucial: Implement a headless option that can be disabled for debugging. | login.py script, get_driver() function. |
| 3. Core Group Scraper (URL Input) | Build a function to navigate to a single known group URL and extract: Group Name, Group URL, Visible Member Count, and Short Description (using robust XPATH/CSS selectors). | scraper.py module with scrape_group_data(url) function. |
| 4. Basic Data Storage | Output the results from a single scrape run into a basic, unformatted CSV file. | scraped_data_raw.csv structure. |

### Phase 2: Search, Robustness, and Rate Limiting (Estimated 5 Working Days)

| Task | Description | Deliverable |
| --- | --- | --- |
| 5. Search Integration | Implement functionality to take a keyword (e.g., "Dallas Cowboys Tickets") and execute a Facebook Group search. Parse the search results page to identify and collect all public group links. | search.py module with find_group_urls(keyword). |
| 6. Rate Limiting Logic | Implement time delays (time.sleep()) between page navigations and interactions. This will be controlled by a value loaded from the config file (e.g., 5-10 seconds per page load). | Rate limit functionality integrated into scraper.py and search.py. |
| 7. Error Handling & Logging | Implement try...except blocks for common failures (e.g., element not found, blocked page, login failure) and log all errors, successes, and rate limit delays to a dedicated log file. | Comprehensive log_file.log, stable, error-resistant script. |
| 8. Keyword Generation (Input Strategy) | Develop logic to read the uploaded CSV files to automatically generate search keywords (e.g., ['Arizona Cardinals Tickets', 'Atlanta Falcons Tickets', ...]). | Input processing script (input_processor.py). |

### Phase 3: Final Output & Documentation (Estimated 5 Working Days)

| Task | Description | Deliverable |
| --- | --- | --- |
| 9. Final Data Consolidation | Run the full process (Keyword Gen -> Search -> Scrape) and consolidate all output into the final, standardized data CSV. | Deliverable A: scraped_group_data.csv (Final Data) |
| 10. Outreach CSV Generation | Create the second required output file, which adds pre-defined columns for manual outreach message templates, ready for use by a sales team. | Deliverable B: outreach_list_ready.csv (Outreach List) |
| 11. Tool Refactoring & Code Review | Review code for maintainability, add comprehensive comments, and ensure all functions are modular and well-defined. | Clean, well-commented, modular Python codebase. |
| 12. Documentation | Write clear, concise documentation covering setup, configuration, running the tool, and troubleshooting common Facebook errors. | Deliverable C: README.md (Clear User/Developer Documentation) |

## III. Deliverables and Acceptance Criteria

| Deliverable | Description | Acceptance Criteria |
| --- | --- | --- |
| D1: Scraped Group Data CSV | File containing all raw extracted data. | Must include: Group Name, Group URL, Visible Member Count, Short Description. |
| D2: Outreach List Ready CSV | Formatted CSV ready for manual outreach. | Must include D1 fields plus: Contact Person (TBD), Outreach Message Template A, Outreach Message Template B, Status. |
| D3: Python Codebase | Fully functional, maintainable scripts. | Code must run via a simple command (python main.py), use Python 3.10+, and be well-commented. |
| D4: Documentation (README.md) | Clear instructions for setup and running the tool. | Must detail how to set Facebook credentials and how to adjust the rate limit setting. |

## IV. Critical Constraints & Maintenance Strategy

### 1. Rate Limiting & Detection Avoidance

- Strategy: Implement random time delays between 5 to 15 seconds for navigation, and longer delays (e.g., 30-60 seconds) after submitting a search query.

- Implementation: All delays must be variable (random.randint) to avoid predictable patterns. The base delay values will be configurable in the config.ini file.

- Safety: The tool will be designed to handle and log common anti-bot CAPTCHAs or temporary blocks gracefully, allowing for manual intervention without losing all progress.

### 2. Maintainability

- Modularity: Separating concerns into distinct files (login.py, scraper.py, search.py, input_processor.py) ensures that if one part of Facebook's UI changes (e.g., the group description element), only the corresponding section in scraper.py needs an update, not the entire codebase.

- X/CSS Locators: Locators will prioritize stable attributes (like id or data-testid) over brittle, auto-generated class names, minimizing breakage.

### 3. Input Strategy

The tool will be capable of accepting two types of input:

- Direct URLs: A simple text file containing a list of full Facebook Group URLs.

- Search Keywords: Keywords automatically generated from team names in the uploaded CSV files by appending "Tickets" or "PSL" as necessary.

| Phase | Complexity Focus | Justification for 15 Days |
| --- | --- | --- |
| Phase 1: Core Scraper | High Initial Setup | This involves the single hardest part: stable Facebook login via Selenium. Facebook actively fights automated access. Getting the session management and driver configuration right, plus building the initial set of stable XPATH/CSS selectors for a single group page, requires significant iteration and testing. |
| Phase 2: Search & Robustness | High Risk / High Iteration | This phase introduces two major complexities: 1. Search functionality (parsing a results page is often more brittle than a known group page) and 2. Rate Limiting and Error Handling. Implementing sophisticated, randomized delays and comprehensive logging to mimic human behavior takes time to build and tune. This testing ensures the tool doesn't get instantly banned when run on a large list of keywords. |
| Phase 3: Final Output & Docs | Medium Complexity | The final 5 days are crucial for Quality Assurance (QA). Generating the two distinct output CSVs (Raw Data and Outreach Ready) and ensuring the full pipeline runs smoothly across all your team-name CSV inputs is necessary. The final day is reserved for detailed documentation and bug fixes found during the full data run. |

In projects like this, the code itself might only take 8-12 days to write, but the remaining time (5-6 days) is dedicated entirely to robustness and stability testing.

If we compressed the timeline, the risk of delivering a tool that fails after 10 searches due to Facebook's security measures would be extremely high. The 3-week plan includes the necessary breathing room to:

- Solve intermittent login/session problems.

- Tune the randomized rate limit delays.

- Refine the element selectors when Facebook's non-standard UI elements shift.